Table 1: Resource needs for our project BnB TECH

| **Deliverable** | | Resource name | Amount of resource required in (hours) or (number of items) | Cost |
| --- | --- | --- | --- | --- |
| Tasks | Description |
| Every Iteration | Room for Team members to work in | EIT Tairawhiti Classroom | 13 Weeks x 4 Hours  (52 Hours Total) |  |
| 1.0 | Create Stakeholder Register | 2x Team Members, 2x Laptops (Docs) | 2 Hours |  |
| 1.1 | Create Group Meeting Report (1) | 2x Team Members, 2x Laptops (Word) | 0.5 Hours |  |
| 1.2 | Design 2 Personas | 2x Team Members, 2x Laptops (Docs) | 2 Hours |  |
| 1.3 | Review Personas | 1x Team Member | 0.1 Hours |  |
| 1.4 | Create Github Repository | 2x Team Members, 2x Laptops (Github) | 2 Hours |  |
| 1.5 | Create README File (1) | 2x Team Members, 2x Laptops (Github) | 0.1 Hours |  |
| 1.6 | Create Group Meeting Report (2) | 2x Team Members, 2x Laptops (Word) | 0.5 Hours |  |
| 1.7 | Create Progress Report | 2x Team Members, 2x Laptops (Word) | 0.2 Hours |  |
| 2.0 | Provide Resource needs list | 2x Team Members 2x Laptops (Doc) | 2 Hours |  |
| 2.1 | Create Gantt Chart | 2x Team Members 1x Laptop (Sheets) | 2 Hours |  |
| 2.2 | Create README File (2) | 2x Team Members 2x Laptops (Github) | 0.1 Hours |  |
| 2.3 | Create Group Meeting Report (3) | 2x Team Members 1x Laptop (Word) | 0.5 Hours |  |
| 2.4 | Create Group Meeting Report (4) | 2x Team Members 1x Laptop (Word) | 0.5 Hours |  |
| 2.5 | Implement Github Features | 2x Team Members 2x Laptop (Github) | 0.2 Hours |  |
| **Total** |  |  |  |  |

Reference: Excelonist (n.d.) *PM template*. htttp://www.Excelonist.com.