| ID | Date raised | Risk description | Likelihood of the risk occurring | Impact if the risk occurs | Severity Rating based on impact & likelihood. | Owner Person who will manage the risk. | Mitigating action Actions to mitigate the risk e.g. reduce the likelihood. | Status | Useful resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | [5-05-2025] | Site performance below expectations | Medium | Medium | Medium | Developer | Add performance testing and stories to backlog. | Open | https://developer.mozilla.org/en-US/docs/Learn_web_development/Extensions/Performance/What_is_web_performance |
| 2 | [5-05-2025] | Poor communication between Stakeholders | Low | High | Medium | CEO | Ensure communication is maintained between Stakeholders with scheduled emails and meetings. | Open | https://medium.com/@iamcesaraguirre/poor-communication-killed-this-software-project-three-postmortem-lessons-8252954fd5c7 |
| 3 | [5-5-2025] | Budget overrun due to scope changes. | High | High | High | Project Manager | Define scope clearly, review often | Open | https://www.projectmanager.com/blog/5-ways-to-avoid-scope-creep |
| 4 | [5-5-2025] | Key developer unavailable | Medium | High | High | Project Manager | Cross train team members, keep WIP low | Open | (For managing WIP): https://www.pmi.org/disciplined-agile/da-value-stream-consultant-resources/manage-work-in-process-wip |
| 5 | [5-5-2025 | Mobile responsiveness issues across devices | High | High | High | Developer | Test early with responsive frameworks, device testing schedule | Open | https://www.browserstack.com/guide/responsive-web-design-challenges |
| 6 | [6-5-2025] | Limited Prototyping | Low | High | Medium | Project Manager | Prototype frequently and ensure all changes have been recorded and are saved in the website. | Open | https://pro-dev.co.nz/blog/importance-of-prototyping-in-design-process/ |
| 7 | [6-5-2025] | Lack of debugging | Medium | High | High | Developer | Constantly debug when possible. Record every bug, research it and resolve it. | Open | https://dev.to/pratham_naik_project_manager/why-debugging-takes-so-long-how-to-speed-it-up-3cnn |

Note: please make sure you fill all information related to your project below and convert everything to Wiki page (GitHub)

Table 1: Risk register Sample

Reference: Excelonist (n.d.) PM template. htttp://www.Excelonist.com.